# SMARTBRIDGE

Let's Bridge the Gap

PROJECT PLANNING

| Date | 15 July 2026 | Team ID | N/A (Solo Project) |
| --- | --- | --- | --- |
| Project Name | Rising Waters – Flood Prediction System | Maximum Marks | 5 Marks |

Sprint Schedule

| Sprint | Epic | US Number | Task / Story | Points | Priority | Team Member | Dates |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Environment Setup | USN-1 | Setup repo, Flask, UI wireframes | 2 | High | Solo | July 1-5 |
| Sprint 2 | Data & ML | USN-2 | Train ML model using historical rainfall data | 3 | High | Solo | July 6-10 |
| Sprint 3 | API Integration | USN-3 | Integrate live weather API | 2 | High | Solo | July 11-13 |
| Sprint 4 | Alerts & Testing | USN-4 | Setup email alerts & perform load testing | 2 | Medium | Solo | July 14-15 |